## 1. METAL

### 1.1 INVENTORY

7000 units of metal are currently available in the Chokbazar inventory warehouse. Out of this stock, 4000 units will be dispatched to the Tongi project site this morning. The remaining 3000 units are scheduled for shipment to Chittagong Port next week. Additionally, 6000 units of metal are expected to arrive within two weeks from the supplier.

### 1.2 PROCUREMENT STATUS

A new procurement order for 10,000 units of reinforced steel metal sheets has been placed with ABC Steel Industries. The expected delivery date is 18 March 2026. Payment processing is currently under finance approval.

### 1.3 MATERIAL USAGE

During the last reporting period, approximately 2500 units of metal were utilized in the Mirpur Flyover Project for structural framework installation.

### 1.4 DAMAGE & LOSS REPORT

Approximately 120 metal units were found rusted due to improper covering during rainfall. These items have been marked for recycling.

### 1.5 FUTURE REQUIREMENT

Based on project projections, an additional 15,000 units of metal will be required within the next month to support ongoing infrastructure projects.

### 1.7 SUPPLIER PERFORMANCE REVIEW

ABC Steel Industries has maintained an on-time delivery rate of 92% over the last six months. However, minor quality inconsistencies were reported in the previous shipment.

### 1.8 COST ANALYSIS

The current average procurement cost per metal unit is BDT 850. Due to market price fluctuations, costs are expected to increase by approximately 5% next quarter.

### 1.9 TRANSPORTATION & LOGISTICS

Transportation of metals is being handled through company-contracted heavy trucks. GPS tracking has been enabled to monitor shipment movement and ensure timely delivery.

## 2. CEMENT

### 2.1 INVENTORY

Currently, 12,500 bags of cement are stored at the Gazipur central warehouse. From this stock, 5,000 bags will be supplied to the Uttara Housing Project this week.

### 2.2 SUPPLY DISTRIBUTION

3,000 cement bags were delivered yesterday to the Narayanganj Bridge Construction Site. Delivery confirmation has been received from the site supervisor.

### 2.3 QUALITY INSPECTION

A random quality inspection was conducted on 500 cement bags. All samples passed compressive strength standards as per construction regulations.

### 2.4 PROCUREMENT PLAN

An order for 20,000 additional cement bags will be placed next week considering increased construction demand.

### 2.5 STORAGE CONDITION

Humidity control measures have been implemented to prevent cement hardening during storage.

## 3. SAND

### 3.1 INVENTORY

Approximately 450 cubic meters of sand are available at the Keraniganj depot. Daily consumption averages 35 cubic meters.

### 3.2 TRANSPORTATION

150 cubic meters of sand will be transported to the Bashundhara Site via dump trucks over the next three days.

### 3.3 SUPPLIER INFORMATION

Primary sand supply is sourced from Meghna River suppliers under a monthly contract agreement.

### 3.4 SHORTAGE ALERT

If consumption continues at the current rate, stock will be depleted within 12 days. Immediate replenishment is recommended.

## 4. BRICKS

### 4.1 INVENTORY

80,000 bricks are currently stocked at the Savar storage yard.

### 4.2 DELIVERY SCHEDULE

25,000 bricks will be delivered to the Airport Road Expansion Project tomorrow morning.

### 4.3 DAMAGE REPORT

Approximately 2,300 bricks were broken during unloading operations due to improper stacking procedures.

### 4.4 CORRECTIVE ACTION

Warehouse workers have been instructed to follow revised unloading guidelines to minimize future damage.

## 5. ELECTRICAL MATERIALS

### 5.1 INVENTORY

The warehouse currently holds:

500 electrical cables

300 switch boxes

120 circuit breakers

### 5.2 MATERIAL ALLOCATION

Electrical materials will be allocated to the Commercial Tower Project Phase-2 starting next Monday.

### 5.3 PROCUREMENT

A quotation has been requested from three vendors for additional circuit breakers.

### 5.4 INSTALLATION STATUS

40% of electrical materials assigned last month have already been installed at the project sites.

## 6. MACHINERY & TOOLS

### 6.1 EQUIPMENT AVAILABILITY

The company currently operates:

6 Excavators

4 Concrete Mixers

10 Welding Machines

### 6.2 MAINTENANCE REPORT

Two excavators are undergoing scheduled maintenance and will be operational within five days.

### 6.3 TRANSFER PLAN

One concrete mixer will be transferred from the Dhaka North Project to the Cumilla Highway Project.